## Slide 1: Agile Systems Engineering
Nate Crews, ncrews.btcs@gmail.com
System Engineering Instructor & Enterprise Agile Transformation Coach
California Institute of Technology Center for Technology and Management Education

## Slide 2: Agenda
Agility Background
Agile Systems Engineering
Agile Systems Engineering Techniques
Agile Systems Engineering Frameworks
Agile SE Case Study
Summary/Questions

## Slide 3: Why Agile in Aerospace?
“The aerospace and defense industry is facing extraordinary disruption on multiple fronts. With evolving market conditions affecting the supply chain and changing customer needs driving the impetus for innovation, companies need to act quickly to remain competitive.”
“Aerospace and defense (A&D) OEMs that employ agile teams consistently improve their speed to market, reduce costs by 30 to 50 percent, and develop products that fulfill customer needs. “
https://stefanini.com/en/insights/news/ why-agile-is-right-for-the-aerospace-industry
Notes: One of the great things about the work that has been done is that lots of people know the terms “Agile” and “Scrum”. In fact, it’s a struggle to see a presentation or document that doesn’t refer to “Agile” of “Scrum” in some shape or form. However, the challenge with this is that both terms have taken on (what feels like at times) a viral life form. There are varying interpretations of what Agile is; where, why, and how it should be used, and the benefits that should be expected from being Agile. So, the first priority is to re-baseline what we mean by Agile, and to start recalibrating perceptions to this at all levels of the organization. Once this definition has been baselined, and perceptions recalibrated, one can shift focus to integrating Agile into processes and methodologies, and measuring how Agile their organization is. We define Agile as an umbrella term that encompasses a number of things. In short, Agile is a suite of adaptive and collaborative behaviors and approaches utilized to deliver change. This way of working is aimed at maximizing business value via regular and prioritized, time-boxed delivery.
Essentially Agile is comprised of 3 pillars: 1) Business-focused behaviors 2) Time-boxed approaches 3) IT Solutions
Behaviors
Fail fast: The ways of working within the project are underpinned by the belief that teams should actively seek to fail fast, learn smart and respond rapidly, enabling teams to identify and address issues in shorter timeframes.
Continuous collaboration: The level of collaboration remains high throughout the project, versus a heavy, up-front approach to requirements definition which is then followed by a (at times) black-box approach to delivery.
Regular inspection and adaption: When compared with the more traditional approach to project delivery, the acute focus on the business need (which may not always be clearly defined upfront) and continuous collaboration between the business and IT teams, results in regular inspection and adaption of deliverables throughout the entire SDLC versus revisions being bogged down in change requests and business users (sometimes) seeing the solution for the first time during testing.
Change is welcomed: Change is welcomed in the project details (not the project fundamentals) and is viewed as a positive thing. Attitudes, ways of working and processes must promote responsiveness to change. Rather than change being seen as a risk, change is viewed as a vehicle for landing on a more relevant solution in a shorter timeframe.
Prioritized delivery: The detailing of requirements and the sequencing of project delivery is aligned with the business priority for components of the project scope, and seeks to deliver components of functionality regularly, and earlier in the project lifecycle. This differs from the more traditional way of working where the majority of project scope is delivered in a single go-live, after a single (sometimes lengthy) project development lifecycle.
Scope tolerance: Agile projects are focused on delivering features, or elements of functionality in fixed timeframes. Additional features in, are balanced by trading features out. Management, behaviors, and processes which needed to be adjusted to reflect that time, quality, and cost are now fixed – and instead project scope is negotiated.
At first glance, it might be said that these behaviors are equally applicable to a waterfall project however, in many cases they are the contrary to traditional approaches to project delivery...where the majority of scope is delivered after a single (sometimes lengthy) project lifecycle, lessons learned are reviewed at the end of (or after) the project, the business invests heavily in requirements definition at the beginning of the project and their ‘inspection’ effort is heavily focused on the test phase, change is seen as a risk and project contingency is time, budget, and quality.
Approaches. To support these dynamic ways of working, the delivery approaches employed in an Agile environment are specifically designed to cater for the resulting ambiguity, and changes to the “depth vs. breadth” of requirements. Requirements definition is iterative and delivery (including requirements, design, build, test, and deploy) is incremental. Time-box approaches to delivery are fundamental to Agile and operationalize the Agile ways of working. If we are working in an Agile way, one guarantee is that the team will deliver on-time, since the contingency changes from the time and cost parameters to scope.
Scrum is the delivery approach that has been implemented. This delivery approach defines specific roles, responsibilities, and techniques (such as daily stand-up meetings, MoSCoW prioritization, and the YAGNI [you aren’t gonna need it] approach) and must be integrated with the wider Project Management methodology.
Prototyping: An approach for delivering mock-ups of what a system, report or output might look like. This approach enables business users to inspect the look and feel of a deliverable, while minimising the IT design and build effort.
Solutions. Finally, Agile solutions...underpinned by the re-use principle or component-based approach to development. The principle here is accelerating speed to value via reusable, component architecture on standard technologies. This includes strategic initiatives and projects that actively seek to avoid reinventing the wheel. Agile solutions include architecture design, infrastructure or applications that accelerate the delivery of subsequent projects that utilize them. Equally, this includes architecture, infrastructure or applications that leverage and build on these platforms to deliver value to the business in shorter timeframes.

## Slide 4: Waterfall Development vs. Agile Development
4
444
:
Requirements
Design
Implementation
Verification
AGILE
WATERFALL
Documents
Documents
Unverified Code
Software
Copyright © 2010 AgileInnovation

## Slide 5: Agile System Engineering Overview
Agile Systems Engineering is a principle-based methods for designing, building, sustaining, and evolving systems when knowledge is uncertain and/or environments are dynamic
Agile Systems Engineering integrates the iterative and flexible nature of Agile methodologies with the structured and disciplined approach of Systems Engineering – it combines the benefits of both approaches to enhance system development
Notes: Presenter
2022-09-21 14:45:12
--------------------------------------------
This is about agile systems engineering, not agile software engineering (a subset of agile SE).
Agile SE began in 1991 with manufacturing systems and quickly moved to enterprise systems and military C2 systems, and eventually to software development.

## Slide 6: Agile Systems Engineering Concepts
Agile Principles
Agile methodologies, such as Scrum or Kanban, emphasize flexibility, iterative development, customer collaboration, and responding to change
Iterative Development
A development process, where requirements, design, development, and testing activities are performed incrementally in short cycles, known as sprints
User Collaboration
Agile Systems Engineering emphasizes close collaboration with users and stakeholders throughout the development process.
Cross-Functional Teams
Agile Systems Engineering promotes the formation of cross-functional teams composed of members from different disciplines
Embracing Change
Agile Systems Engineering recognizes that requirements and user needs may evolve over time
Notes: Presenter
2022-09-21 14:45:13
--------------------------------------------
Aspect: a particular part or feature of something.
To become “more agile” these eight aspects do not have to be implemented concurrently as a big bang, and could be selectively and incrementally employed/improved in whatever sequence is most acceptable.

## Slide 7: Agile Systems Engineering Concepts
Individually each of these aspects can offer improved ability to deal with uncertain knowledge and dynamic environments
Source: INCOSE Agile Systems Working Group
Notes: Presenter
2022-09-21 14:45:13
--------------------------------------------
Aspect: a particular part or feature of something.
To become “more agile” these eight aspects do not have to be implemented concurrently as a big bang, and could be selectively and incrementally employed/improved in whatever sequence is most acceptable.

## Slide 8: Agile Challenges in the Aerospace Industry
Regulatory Compliance: The aerospace industry is highly regulated, and projects must adhere to strict safety and quality standards
Large-Scale Projects: Aerospace projects often involve large teams working on complex systems with long development cycles.
Hardware Development: Unlike software development, aerospace projects involve the development of physical hardware that requires manufacturing, testing, and integration.
Safety Critical Systems: Aerospace systems often involve safety-critical components, such as aircraft control systems
Legacy Systems and Processes: Many aerospace organizations have well-established processes, legacy systems, and a traditional hierarchical structure
Supplier and Customer Collaboration: Aerospace projects often involve collaboration with multiple suppliers and customers, each with their own processes and priorities
Security: Aerospace companies work with defense agencies which require secured environment and protocols, which limits Agile collaboration and reuse
Complex Stakeholder Relationship: Clients are represented by third parties
Notes: Presenter
2022-09-21 14:45:13
--------------------------------------------
Aspect: a particular part or feature of something.
To become “more agile” these eight aspects do not have to be implemented concurrently as a big bang, and could be selectively and incrementally employed/improved in whatever sequence is most acceptable.

## Slide 9: Agile Considerations in Aerospace Industry
To overcome these challenges, implementing Agile in aerospace requires a tailored approach that combines Agile principles with industry-specific adaptations
This involves careful planning, stakeholder education, cultural transformation, and a willingness to experiment and iterate on Agile practices to find the best fit for the specific needs of the aerospace projects
Notes: Presenter
2022-09-21 14:45:13
--------------------------------------------
Aspect: a particular part or feature of something.
To become “more agile” these eight aspects do not have to be implemented concurrently as a big bang, and could be selectively and incrementally employed/improved in whatever sequence is most acceptable.

## Slide 10: Agile Systems Engineering Techniques
Notes: In this section, we will plan a release.

## Slide 11: Agile Systems Engineering (SE) Framework
Copyright 2013, 2014 © by Larri Rosser, Phyllis Marbach, Gundars Osvalds, David Lempia.
Release Planning
Iteration Planning

## Slide 12: An Agile Systems Engineering Lifecycle

## Slide 13: Agile Development vs. Agile Systems
An agile development process is:
  Nimble, dexterous and swift
  Adaptive and response to new, sometimes unexpected, information that becomes available during product/system development
  Opposite the traditional belief that requirements and design solutions should be frozen as early as possible
Many agile project management techniques could be applied to hardware development
An agile system is:
  Flexible, reconfigurable, extensible
  Scalable in the sense of capacity
  Flexible in terms of functions and performance levels (such systems can be modified after initial deployment by addition of modules or modification of performance levels)
Agile hardware systems require specific architectures and design principles

## Slide 14: Dimensions of Agility and Resilience in Systems
Reactive proficiency – The capability to automatically react to a change in the environment to maintain or restore functional performance
Proactive proficiency – The capability to react (upon user direction) to a change in the environment to improve functional performance
Composability – The capability to reconfigure the system
Proactive Proficiency | Innovative (Composable) | Agile
 | Fragile | Resilient
 | Reactive Proficiency | 
Fundamentals of Agile Systems Engineering – Part 1, Rick Dove and Ralph LaBarge

## Slide 15: Example of Composable Design
Industry is just starting to apply these concepts to complex systems

## Slide 16: Model-Based Approach Complements Agility Work
Ref: Vitech

## Slide 17: DevOps Establish A Continuous Pipeline of Delivery

## Slide 18: Lean Thinking

## Slide 19: Artificial Intelligence Enables Continuous Learning

## Slide 20: Knowledge Management with Atlassian Confluence
Work Space
Wiki
Blogs
Discussion
Search
Roles and Rights
Extensibility
Office
Integration
Rating

## Slide 21: Agile Systems Engineering Development Frameworks

## Slide 22: Agile Approaches Plotted by Depth and Breadth

## Slide 23: The Agile Scrum Framework at a Glance

## Slide 24: Incremental Commitment Spiral Model
‘Using the Incremental Commitment Model to Integrate System Acquisition, Systems Engineering, and Software Engineering,’ Barry Boehm, Jo Ann Lane, CrossTalk, October 2007.
‘An implementer's view of the evolutionary systems engineering for autonomous unmanned systems’ Chris Scrapper, Ryan Halterman, Judith Dahmann. IEEE Systems Conference, 2016
Notes: Presenter
2022-09-21 14:45:14
--------------------------------------------
OpsCon includes roles & responsibilities.
OpsCon can indirectly facilitate and encourage the development of an agile mindset. Agility is a way of thinking and being.

## Slide 25: Feature-Based Product Line Architectures
Fundamentals of Agile Systems Engineering – Part 1. Rick Dove, Ralph LaBarge. INCOSE, IS14, 2014.
Product Line Engineering Comes to the Industrial Mainstream. Paul C. Clements. INCOSE, INSIGHT, August 2O19, 22:2
PLE seen as a factory

## Slide 26: Enterprises Level SAFe 6.0
Leffingwell et al. © 2023 Scaled Agile, Inc.
Notes: Trainer Guidance:
The Large Solution SAFe configuration is intended for enterprises that are building large and complex solutions that require the contribution of multiple Agile Release Trains and Suppliers, but do not require the portfolio considerations.
This is common for industries like Aerospace and Defense, and Government, where they have very large programs, but do not need the constructs of the Portfolio level.
Key Message:
Coordinates development of large Solutions.
Synchronizes multiple ART Value Streams.
Manages Solution Intent.
Integrates suppliers as partners.
Value delivery via Capabilities.

## Slide 27: Agile Hardware and Agile Systems Engineering Techniques

## Slide 28: Agile Systems Engineering Case Study
Notes: In this section, we will plan a release.

## Slide 29: Military-Critical Centralized Systems-of-Systems Web-Hub
22 independent database systems
12 independent user groups
Case study of Northrop Grumman’s Global Combat Support System – Joint (GCSS-J) group in Herndon, Virginia
Six years of effective employment and evolution, winning praise from GAO and users alike
Source: INCOSE Agile Systems Working Group

## Slide 30: Scrum-Based Software Development Process in Decoupled Wave-Like Waterfall
4
4
Retirement
Retirement
Retirement
Accreditation
Accreditation
Accreditation
Accreditation
Accreditation
Operation
Operation
Operation
5-day planning (P), four 20-day development sprints (abcd), two 10-day Z sprints Development Development Development Development Development
Development
PDR1
P2/CDR1
P3/C2
P4/C3
C4
Operation
Source: INCOSE Agile Systems Working Group
6 Months

## Slide 31: SoS Web-Portal Evolution Process
Infrastructure evolution
Situational awareness
Resource readiness
Infrastructure
Integrity
Management
Resource mix evolution
Active Facilitating
Passive Enabling
Chief Engineer
PMO/ Sys Eng PMO / Sys Eng
Sockets Signals Security Safety Service
Look-Ahead Research Security COTS/OSS
Sprint-End First Look
5-day Planning Session
Activity assembly
Systems Engineer
PMO / Warfighters / Sys Eng
Rules/Standards
Sockets: Meeting formats, Sys-1 modular architecture, Automated build environment, User story acceptance criteria, Roles, Culture Signals: Vision/Intent, Release themes, Spikes, User stories, Wireframes, Code, SCR, Process status/metrics, Deliverables, Behavior Security: Governance, Leadership, Cultural oversight, QA, Metrics, CMMI level 5 oversight, Configuration management
Safety: Open-process visibility, Open no-penalty communication, On-boarding, Team user-story estimation, 40-hour work load Service Documented accessible ConOps, Embedded environment awareness, Continuous DevOps integration, AAP for Systems 1&2
4 activities from many
Chief Engineer
Technical Management Technical Management
Security Team / Sys Engs Security Team / Sys Engs
E E E M M M D D
Sys Engs Scrum Mstrs Developers
A A
T T C
A T C N
Architects Testers Contractors New Hires
Resources
Tech Mgmnt
Warfighters
PMO Personnel
Story Backlog Technical Debt Parametered Widgets Sprint Releases
E E E
TD
IA Security Team
IA
E E E
SB TD PW SR
Development Sprint
E A
M N
D D D C T SR SB PW
SR
E
Source: INCOSE Agile Systems Working Group

## Slide 32: Asynchronous/ Simultaneous Agile Life-Cycle Framework
7
Production Produce and improve systems.
Evolve infrastructure. Inspect and test.
Utilization
Operate system
to satisfy users' needs.
Concept
Identify needs.
Explore concepts.
Propose viable solutions.
Development Refine requirements. Describe solution.
Build system.
Verify & validate.
Retirement
Store, archive or dispose of sub-systems and/or system.
Support
Provide sustained
system capability.
Agile
Sys Eng
Life Cycle
Criteria
Engage
Awareness Situational awareness and evaluation of external and internal environments and evolution,
for threat and
opportunity.
Awareness Stage is Critical Driver of Agility
Source: INCOSE Agile Systems Working Group

## Slide 33: Agile SE Life Cycle Pattern Encompassing Systems 1, 2, & 3
3. System of Innovation (SOI)
2. Target System (and Component) Life Cycle Domain System
1. Target System:
DoD Info Services System
LC Manager of Target System:
IT Development & Support Process, Systems
New S2 Learnings (Methodologies, Processes)
Learning & Knowledge Manager for LC Managers of Target System:
New Development and Support Learning Process
S2 Learning Process
Capability Deployments
Fixed S2 Process Capability Deployments
Life Cycle Manager of LC Managers:
IT Development Process Improvement, Mgmt
Learning & Knowledge Manager for Target System: New IT Capability Learning & Exploration Process
Target Environment
New Info System Deployments
In Service Observations
Operational
Interactions
Agile Retrospectives:
Observations of Development and Support Processes in Use
Observations
Observations
New S1 Learnings
(Substantially all the ISO15288 processes are included in all four Manager roles)
System-1 is the target system under development
System-2 is the SE process life cycle that produces System-1
System-3 is the process improvement system, that learns, configures, and matures System-2
Source: INCOSE Agile Systems Working Group

## Slide 34: Agile Systems Engineering Recap
Agile Systems Engineering is an approach that combines Agile methodologies with Systems Engineering principles to enhance the development of complex systems in various industries, including aerospace
By combining the strengths of Agile methodologies with Systems Engineering practices, Agile Systems Engineering offers a flexible and iterative approach to developing complex systems in industries like aerospace
  It enables teams to deliver high-quality systems that meet evolving user needs while maintaining a disciplined approach to system development and integration
Tailoring Agile Practices: Agile Systems Engineering adapts Agile practices to suit the needs of the systems engineering domain
  For example, the use of scaled Agile frameworks like SAFe (Scaled Agile Framework) can help address the challenges of large-scale system development
Notes: Presenter
2022-09-21 14:45:13
--------------------------------------------
Aspect: a particular part or feature of something.
To become “more agile” these eight aspects do not have to be implemented concurrently as a big bang, and could be selectively and incrementally employed/improved in whatever sequence is most acceptable.

## Slide 35: Caltech CTME
We customize unique learning experiences for organizations and their people, working one-on- one with leadership to design and deliver practical programs and certificate courses for teams and individuals alike
Together with our clients, we help the enterprise cultivate high-performance teams, create innovative solutions, and commercialize technologies and ideas
Programs for Organizations
Programs Tailored for Industries
Programs for Individuals
Agile Project Management Certificate
Agile Techniques for Project Managers
Business Agility Foundation Certificate (New)
Customizable Agile-centric certificate programs and workshops
Enterprise Business Agility Certificate (New)
Enterprise Agility Workshops
Aerospace & Defense
Electronics
Media
Communications
Energy/Utility
Life Sciences and Medical Devices
Government

## Slide 37
Notes: We really appreciate your attendance and participation in this course.
If you found this to be a valuable experience, please recommend the course to your friends and coworkers!
You will be asked to complete a course evaluation form online before you exit from this session
Please complete the evaluation, per instructions, as you exit.